Meeting #1

📄 Kafka SMS Integration – Technical Understanding & Implementation Plan

🧠 Overview

This document summarizes the discussion between stakeholders regarding the migration of SMS processing from a file-based system to a Kafka-based integration with an external SMS/DCS platform.

🎯 Objective

Replace the existing file-based SMS generation mechanism with a Kafka-based messaging system, integrating with an external SMS engine (DCS), while keeping existing systems intact.

🚫 What This Is NOT

- ❌ Not just a topic name change

- ❌ Not modifying existing Kafka producer

- ❌ Not replacing existing MN Kafka setup

✅ What This IS

- ✔ A new Kafka integration

- ✔ Separate producer and consumer

- ✔ Separate Kafka configuration (bootstrap server, topic)

- ✔ Replacement of SMS file generation with Kafka messages

🏗️ Current Architecture

Application → Legacy Event Producer → MN Kafka Topic → SMS File / Batch Processing

🚀 Target Architecture

Application → New Kafka Producer → DCS/SMS Topic → External System

External System → Kafka Topic → New Consumer → Database

🔧 Required Changes

1. New Kafka Configuration

Create a completely separate Kafka configuration for SMS/DCS:

kafka:

sms:

bootstrap-servers: <provided-by-DCS-team>

topic: <sms-topic-name>

2. New Kafka Producer

- Create a dedicated producer for SMS

- Do NOT modify existing event producer

Example:

smsKafkaTemplate.send(topic, message);

3. Replace File-Based SMS Logic

Current:

Batch job → Generate SMS file

New:

Batch job → Send message to Kafka

4. New Kafka Consumer

- Consume messages from external system

- Process response

- Persist data into database

5. Multi-Producer Setup

You will have:

| Producer | Purpose |
| --- | --- |
| Existing Producer | MN / legacy flow |
| New SMS Producer | DCS/SMS integration |

6. Services Affected

Changes are limited to:

- Aggregator (main)

- Enrollment V2

- Notification Batch Service

- PSP / IVR related services

🔌 Kafka Connectivity

- External team will provide:

  - Bootstrap server

  - Topic name

- Your application connects using standard Kafka configuration

Example:

bootstrap.servers=<external-kafka-server>

⚙️ Key Implementation Notes

- Maintain separate configuration for new Kafka setup

- Do not break or modify existing Kafka flows

- Use factory-based producer setup if multiple clusters are used

- Ensure error handling and retry mechanisms

- Implement asynchronous processing

⚠️ Important Clarifications

- Existing event producer should NOT be reused

- New Kafka integration must be isolated

- External system owns their Kafka infrastructure

- Your system acts as:

  - Producer (sending SMS requests)

  - Consumer (receiving responses)

🧩 Components to Build

| Component | Description |
| --- | --- |
| Kafka Config | New bootstrap server + topic |
| Producer | Send SMS messages |
| Consumer | Read responses |
| Service Layer | Replace file logic |
| DB Integration | Store responses |

🏁 Final Conclusion

This task involves building a parallel Kafka-based SMS communication system, not modifying the existing one. The goal is to modernize SMS handling by replacing file-based workflows with real-time event-driven messaging.

📌 Next Steps

- Obtain Kafka details from external team

- Implement new Kafka configuration

- Develop producer and integrate into services

- Replace batch file logic

- Implement consumer for response handling

- Test end-to-end flow

🚀 Optional Enhancements

- Add retry & DLQ (Dead Letter Queue)

- Monitoring (Kafka metrics, logs)

- Config-driven topic management

- Circuit breaker for external dependency

Prepared for implementation clarity and development alignment.

Meeting #2

SMS Notification Migration – Detailed Technical & Functional Document

1. 📌 Project Overview

This project focuses on migrating SMS notification services from the existing Mobile Gateway (Firecall) to the DCH (Digital Communication Hub) platform.

🎯 Objective

- Replace legacy SMS gateway (vulnerable/outdated)

- Implement Kafka-based integration with DCH

- Support:

  - OTP messaging

  - Informational notifications (limited scope)

📌 As stated:

“The objective is to move dependency from Mobile Gateway to DCH… functionality should remain same.”

2. 🧭 Scope Definition

✅ In Scope

- One-way outbound SMS

- OTP (One-Time Password)

- Informational notifications (balance, alerts)

❌ Out of Scope

- Full conversational two-way messaging

- Advanced customer interaction workflows

3. 🏗️ High-Level Architecture

Core Components

[Client Systems]
   ├── Cardholder System (OTP)
   └── Paystub System (Notifications)
            ↓
        Kafka Topics
            ↓
        DCH Platform
            ↓
     SMS Providers (Cineverse / Twilio)
            ↓
        End User (SMS)

🔑 Key Design Points

- Two source systems:

  - Cardholder → OTP

  - Paystub → Informational

📌 Confirmed:

“Cardholder = OTP, Paystub = Informational”

4. ⚡ Kafka Integration

Communication Model

- Primary integration via Kafka

- Each system uses:

  - Separate producer

  - Separate consumer

  - Separate callback topics

📥 Message Flow

- Client sends event → Kafka

- DCH consumes event

- DCH processes & sends SMS

- DCH sends response via callback topic

📤 Response Types

Mandatory Responses:

- ✅ Success (Delivered / Sent)

- ❌ Failure (Rejected / Failed)

📌 Requirement confirmed:

“In both success and failure, response is required”

⚠️ Important Constraint

- DCH does NOT natively push all delivery events

- Requires additional development

5. 🧠 Template Handling Strategy

Two Possible Approaches

Option 1: Templates in DCH

- Managed centrally

- Selected via:

  - Program ID

  - Alert Type

Option 2: Templates Sent from Source (Chosen Approach ✅)

📌 Final decision:

“We will send content in request… better to manage in our platform”

Flow:

- Template stored in CMS

- Message generated in backend

- Sent as full text to DCH

⚠️ Limitation

- Cannot mix both approaches for same program:

  - Either DCH-managed OR client-managed

6. 🧾 Template Identification Logic

Key Identifiers

| Field | Purpose |
| --- | --- |
| Program ID | Main identifier |
| Alert Type | OTP vs Notification |

Example

| Program ID | Alert Type | Template |
| --- | --- | --- |
| 1001 | OTP | OTP Template |
| 1001 | Notification | Balance Template |

Scale

- ~6000–7000 Program IDs

- Only ~3–5 unique templates

7. 📲 Messaging Types

1. OTP Messages

- One-time password

- Triggered on demand

- No long-term storage needed

2. Informational Messages

- Balance alerts

- Account notifications

8. ⚖️ TCPA Compliance (Critical)

Required Features

STOP

- Must immediately block SMS

START

- Can:

  - Re-enable OR

  - Redirect user to platform

⚠️ Critical Insight

📌 From discussion:

“STOP has no expiration… must always be honored”

🚨 Major Risk Identified

- Current system:

  - ❌ No STOP handling for notifications

- Legal risk:

  - High (lawsuits possible)

9. 📵 Opt-In / Consent

OTP

- Consent implied (user initiated)

Notifications

- Requires:

  - Explicit consent OR

  - Terms & conditions coverage

📌 Concern raised:

“If no consent exists, it may be a compliance issue”

10. 📞 Short Code Strategy

Current State

- Using:

  - Short code (e.g., 54043)

  - Long code (10-digit for some programs)

Options

Option 1: Migrate Existing Code

- Complex

- Requires vendor coordination

Option 2: New Short Code (Recommended ✅)

- Easier

- Parallel rollout possible

⏱️ Timeline

- Short code provisioning: 6–12 weeks

11. 🔁 Retry & Error Handling

Error Cases

- Invalid payload

- Missing fields

- Vendor failure

Retry Strategy

- Handled by source system

- Retry = new Kafka event

12. 📊 Delivery Tracking

Current DCH Behavior

- Tracks internally

- Provides reports

New Requirement

- Push delivery status via Kafka

Status Types:

- Pending

- Sent

- Delivered

- Failed

- Rejected

⚠️ Impact

- Requires:

  - Additional DCH development

  - Higher system load

13. ⚡ Performance

- Tested throughput: ~400 TPS

- Queue-based processing

- Priority-driven delivery

14. 📅 Timeline

| Phase | Date |
| --- | --- |
| Integration Start | June |
| QA | August |
| UAT | Aug 19 |
| Production | Sept 20 |

📌 From transcript:

15. 🚨 Risks Identified

1. TCPA Compliance Risk

- No STOP handling currently

2. Timeline Risk

- Short code provisioning delay

3. Delivery Event Overhead

- Real-time responses increase load

4. Dual System Complexity

- Two Kafka sources

16. 🧩 Open Questions

- Existing vs new short code?

- STOP handling for OTP?

- Consent model for notifications?

- Delivery event granularity?

- Template ownership finalization?

17. ✅ Final Decisions Summary

| Area | Decision |
| --- | --- |
| Integration | Kafka |
| Templates | Client-side |
| Messaging | One-way |
| Sources | 2 systems |
| Short Code | Likely new |
| STOP/START | Required |
| Delivery Ack | Required |

# Meeting# 3

SMS Communication Integration – Final Consolidated Document

1. Overview

This document defines the complete integration between:

- Money Network (Source System / MN)

- DCH (SMS Delivery Platform)

It covers:

- SMS message types

- Payload structure

- Opt-in / Opt-out flows

- Keyword handling

- Compliance constraints

- Kafka-based event integration

2. Core Architecture

Flow Summary

- MN publishes SMS event → Kafka

- DCH consumes event → Sends SMS

- User replies (START / STOP / HELP)

- DCH processes response → Sends back to MN

- MN updates system + may trigger new SMS

3. SMS Message Types

3.1 OTP Messages

- Purpose: Authentication

- Validity: 5 minutes

- Always delivered (even if opted-out)

- No opt-in/opt-out control

3.2 Informational Messages

- Alerts, notifications, updates

- Requires opt-in/opt-out compliance

4. Message Composition

Key Decision

- Message composition happens in TWO places:

  - Money Network (primary content)

  - DCH (appended compliance text)

Final Message =

[MN Message Content] + [DCH Appended Compliance Text]

Important Notes

- MN sends raw text

- DCH sends as-is

- No formatting transformation at DCH

Confirmed that message is passed as raw payload and delivered directly. 
Additional clarification: composition may be split between MN and DCH (append logic).

5. Message Formatting

Requirements

- Must support multi-line SMS

- Formatting depends on:

  - Incoming payload

  - Newline characters

Open Item

- Confirm if DCH supports newline characters (\n)

- Verify how multi-line messages render in SMS

6. Payload & Kafka Integration

6.1 Communication Channel

- MN → DCH via Kafka Topics

6.2 Header Fields (Key Fields)

| Field | Description |
| --- | --- |
| transactionId | Unique identifier (UUID) |
| applicationName | Source system name |
| alertTypeId | Defines message type |
| payloadText | Actual SMS content |

6.3 Payload Rules

- payloadText = actual SMS message

- Mandatory fields clearly defined in documentation

- MN generates unique transaction ID

6.4 Important Behavior

- Responses from DCH will reference same transaction ID

- Enables traceability between request and response

7. Validation Rules

DCH Validations

- Required fields present

- Valid alert configuration

- Trusted source verification

Not Validated

- Message format

- Content correctness

- Line structure

8. Opt-In / Opt-Out Logic

8.1 Rules Summary

| Type | Behavior |
| --- | --- |
| OTP | Always sent |
| Informational | Controlled by opt-in/out |

8.2 Opt-Out Flow (STOP)

Flow

- User sends STOP

- DCH:

  - Processes request

  - Sends response to MN

- MN:

  - Updates opt-out status

Critical Decision

- Opt-out should be maintained ONLY in MN system

DCH maintaining its own opt-out DB creates conflicts (shared phone number issue).

⚠️ Key Challenge

- Same phone number may be linked to multiple users

- If DCH blocks number globally → violates business logic

8.3 Opt-In Flow (START)

Flow

- User sends START

- DCH:

  - Sends response to MN

- MN:

  - Processes opt-in

  - Triggers new SMS alert

- DCH:

  - Sends acknowledgement SMS

Important Rule

- START response is NOT auto-handled by DCH

- MN must send new notification

Confirmed: START requires follow-up message triggered by MN.

9. Keyword Handling

Supported Keywords

| Keyword | Behavior |
| --- | --- |
| STOP | Opt-out |
| START | Opt-in |
| HELP | Compliance (TCPA) |

HELP Behavior

- Required for compliance

- Can:

  - Use default DCH response

  - Or custom response from MN

Invalid Keywords

- Ignored (no action taken)

10. Compliance Messaging

Requirement

Each informational SMS must include:

- Opt-out instruction
Example:

Reply STOP to unsubscribe

Implementation Decision

- This text should be:

  - Appended by DCH

  - OR configurable constant

11. Acknowledgement Messages

STOP

- Immediate acknowledgement

- Can be configured in DCH

START

- Requires:

  - New alert from MN

  - May include:

    - Toll-free number

    - Website link

12. Template Strategy

Logical Templates

- OTP

- Informational

- STOP acknowledgement

- START acknowledgement

Important Clarification

- Template ≠ static text

- Values (amount, date, etc.) are dynamic

13. Data Handling Decisions

13.1 Opt-Out Storage

| System | Responsibility |
| --- | --- |
| MN | ✅ Primary |
| DCH | ❌ Should avoid (unless compliance forces it) |

13.2 Duplicate Phone Number Issue

- Same phone can belong to multiple users

- Must NOT globally block SMS at DCH level

14. Open Issues / Risks

🔴 High Priority

- Opt-out ownership conflict (MN vs DCH)

- Multi-line SMS formatting behavior

- START flow dependency on MN

- Compliance handling (TCPA)

🟡 Medium Priority

- HELP keyword final confirmation

- Payload field clarification

- Source identification (multiple systems)

15. Action Items

| Task | Owner |
| --- | --- |
| Confirm newline handling | DCH |
| Finalize payload fields | MN + Dev Team |
| Resolve opt-out storage conflict | Architecture Team |
| Confirm HELP keyword requirement | Product |
| Provide Kafka payload examples | DCH |
| Validate multi-source identifiers | MN |

16. Key Technical Insights

- SMS system is event-driven (Kafka)

- DCH acts as:

  - Delivery engine

  - Keyword processor

- MN acts as:

  - Source of truth

  - Business logic controller

17. Final Summary

This integration ensures:

- ✅ Clear separation of responsibilities

- ✅ Compliance with opt-in/out regulations

- ✅ Scalable Kafka-based architecture

- ⚠️ Requires alignment on opt-out ownership and formatting

# Meeting# 4

SMS Integration & Compliance Discussion – Analysis Document

📎 Source Transcript:

1. Overview

This meeting focused on:

- SMS platform integration using Kafka

- Opt-in / opt-out consent handling

- Legal compliance requirements (TCP policies)

- Product limitations vs required customizations

- International SMS delivery challenges

- Project timelines and dependencies

The discussion highlights that the solution is not plug-and-play and requires significant development effort on both sides.

2. Key Objectives Identified

- Implement SMS notification system via Kafka

- Ensure legal compliance for customer consent (opt-in / opt-out)

- Support OTP and informational messaging

- Enable international SMS delivery (future scope)

- Define integration architecture and responsibilities

3. Current System Behavior

🔁 Opt-In / Opt-Out Flow

- Opt-Out (STOP):

  - User sends STOP → system blocks messaging

  - Event is published via Kafka

  - Both systems sync state

- Opt-In (Consent-Based):

  - User must explicitly confirm (via SMS or other channels)

  - Consent message sent → user replies "YES"

  - System re-enables messaging

- Important Rule:

  - START keyword only works if user previously opted out using STOP

  - Otherwise → user is redirected to consent flow

🔄 Event Communication

- All consent updates flow through Kafka topics

- Systems maintain synchronization via event-driven architecture

4. Identified Gaps / Limitations

❌ Not Supported Out-of-the-Box

- Full opt-out handling customization

- Delivery confirmation (DLR) back to source

- Reverse delivery (sending back to source systems)

- Multi-stream delivery handling

- Template compliance enforcement

➡️ These require custom development

5. Legal & Compliance Requirements

📜 TCP Compliance (Key Points)

- Must honor:

  - STOP and equivalent keywords

- Must track:

  - Explicit customer consent

- Cannot:

  - Enable messaging without validation

- Requires:

  - Registered phone numbers validation

  - Consent audit trail

⚠️ Compliance applies regardless of system (DCH or client-side)

6. Integration Architecture

🧩 Components

- Source System (Mobile/Web/App)

- Kafka (Message Broker)

- DCH Platform

- SMS Vendors

🔄 Flow

- Source publishes message → Kafka topic

- DCH consumes message

- SMS sent to customer

- Callback handled via separate Kafka topics

📌 Kafka Setup Notes

- Multiple topics used for:

  - Notifications

  - Callbacks

- Firewall must allow:

  - Application → Kafka cluster communication

- Bootstrap servers required for configuration

7. Message Types

Two primary categories:

🔐 OTP Messages

- Time-sensitive

- Likely exempt from some compliance restrictions

ℹ️ Informational Messages

- Subject to opt-in/out rules

- Must follow compliance policies

8. Template & Formatting Requirements

- Templates must be:

  - Fully defined by source system

  - Compatible with SMS format

📏 Formatting Rules

- Supports:

  - Multi-line messages (\n)

  - Spaces and formatting

- No dynamic reformatting expected from DCH

9. Short Code Strategy

- Currently:

  - Single shortcode planned

⚠️ Risk

- Opt-out affects all message types

💡 Suggested Approach

- Use multiple shortcodes:

  - Separate transactional vs informational messages

  - Avoid blocking critical notifications

10. International SMS Challenges

🌍 Key Constraints

- Shortcodes are country-specific

- Each country requires:

  - Separate onboarding

  - Regulatory approval

  - Vendor provisioning

⏱️ Timeline Impact

- Up to 30+ days per country

- Requires:

  - Country list

  - Vendor coordination

11. Project Timeline Concerns

| Item | Timeline |
| --- | --- |
| Current Integration | September |
| DEX Requirement | May 18 |
| International SMS | Separate scope |

⚠️ Misalignment identified:

- DEX requires earlier delivery than integration timeline

12. Key Risks

- ⚠️ Compliance violations if consent not handled correctly

- ⚠️ Timeline mismatch between teams

- ⚠️ Dependency on external SMS vendors

- ⚠️ International rollout delays

- ⚠️ Architecture changes mid-project

13. Action Items

🔧 Technical

- Define Kafka topics and integration details

- Validate firewall configurations

- Prepare message templates

- Implement consent flow APIs

📋 Business / Product

- Confirm:

  - Opt-out handling responsibility (DCH vs source)

  - Shortcode strategy

  - International country list

- Align timelines across teams

⚖️ Compliance

- Review TCP policies

- Connect with legal contact (Paul Kressman)

- Ensure keyword handling compliance

14. Conclusion

This integration is:

- Complex and compliance-heavy

- Requires custom development

- Needs clear ownership decisions

- Depends heavily on:

  - Kafka architecture

  - Legal policies

  - Vendor capabilities

👉 A separate alignment meeting is required to:

- Finalize timelines

- Confirm architecture decisions

- Align DEX vs integration priorities

# Meeting#5

Architecture Analysis (Based on Your Document)

🔹 1. Core Change in Architecture

The biggest shift discussed is:

❌ Removing Event Stream Producer responsibility
✅ Moving logic into DCH Utility

New Flow:

UIAggregator → DCH Utility → Kafka (DCH Topic) → DCH System → Notification Gateway

Instead of:

Aggregator → Event Stream Producer → Kafka → Consumer → Notification Engine

👉 Key takeaway:

- DCH Utility becomes the central processing unit

- It handles:

  - Message creation

  - Template fetching (from cache)

  - Kafka publishing

🔹 2. Responsibilities Breakdown

✅ UI Aggregator

- Calls DCH Utility directly

- No Kafka logic anymore

✅ DCH Utility (Main Component)

This is now the core system:

- Fetch message templates from cache

- Prepare payload + headers

- Use Event Stream Producer internally

- Publish message to DCH Kafka topic

👉 Essentially:

“Utility = Producer + Template Engine + Orchestrator”

🔹 3. Cache Migration

Previously:

- Notification Consumer → Fetch template from cache

Now:

- DCH Utility → Fetch template from cache

👉 Important:

- Code will be uplifted (copied/refactored) from consumer to utility

🔹 4. Kafka Flow (Revised)

Forward Flow:

Service → DCH Utility → Kafka Topic → DCH → Notification Gateway

Backward Flow (Acknowledgment):

DCH → Kafka → Consumer → DB (store ack)

👉 This ensures:

- Delivery tracking

- Acknowledgment persistence

🔹 5. Payload Design Discussion

- Payload & headers will be:

  - Simplified version (not full DCH schema)

  - Finalized later by team

👉 Important risk:

- Field mismatch / spelling issues already noticed

🔹 6. Database Strategy

- No DB logic inside DCH Utility

- Instead:

  - Utility → calls another service (sync/async)

  - That service handles DB

👉 Clean separation of concerns 👍

🔹 7. Two-Way Messaging (CR Work)

- New requirement:

  - Back-and-forth Kafka communication

- Needed for:

  - Opt-in / Opt-out

  - Acknowledgments

🔹 8. Initial Development Plan

First task assigned:

👉 Build inside DCH Utility:

- Cache integration

- Template fetching logic

- Basic payload generation

Then:

- Kafka integration

- Payload finalization

⚠️ Key Observations (Important)

🟡 1. Utility Becoming Heavy

DCH Utility is doing:

- Template handling

- Kafka publishing

- Business logic

👉 Risk: God service anti-pattern

🟡 2. Tight Coupling with Kafka

- Utility directly handles Kafka via producer

👉 Suggest:

- Add abstraction layer (MessageService)

🟡 3. Missing Error Handling Design

No mention of:

- Retry strategy

- Dead Letter Queue (DLQ)

🟡 4. Payload Standardization Risk

- Manual payload definition

- Already spelling issues

👉 Suggest:

- Use schema validation (Avro/JSON Schema)

# Meeting#6 (9:35s)

1. Meeting Objective

The discussion focused on defining the opt-in / opt-out SMS handling workflow for different platforms, particularly:

- Best Of platform

- Consumer/Cardholder platform (OTP-related)

- SMS notification handling

- Existing database/table usage

- Architecture ownership (platform vs DCS)

2. Key Business Decisions

A. Best Of Platform – Opt-Out Handling

Decision: Opt-out requests must trigger actual backend action.

Required Logic:

When an SMS opt-out request is received:

- Search app_user table using the incoming phone number.

- If record exists:

  - Set text_address = NULL

  - Set notification_type = NULL

- Send confirmation SMS:

“You have successfully opted out from notifications.”

Purpose:

This disables future SMS notifications for that user.

B. Best Of Platform – Opt-In Handling

Decision: No automatic reactivation via SMS.

If a user who previously opted out sends an opt-in message:

- System should NOT automatically re-enable notifications.

- Instead, respond with a message directing them to log into the Best Of portal.

Example:

“Please log in to the Best Of portal to opt in again.”

Reasoning:

Opt-in must be explicitly controlled through the application.

C. Unknown / Invalid Phone Numbers

If incoming opt-in/opt-out SMS contains a phone number not found in app_user:

System should return:

“Please log in to the Best Of portal to manage notification preferences.”

3. Consumer / Cardholder Platform Handling

Major Decision:

No actual opt-in/opt-out logic for OTP systems.

Reason:
Consumer/cardholder notifications are currently OTP-only.

OTP workflows do not support notification subscription management.

Required Behavior:

For BOTH:

- OPT-IN

- OPT-OUT

System should return a generic standard message only.

No DB update.
No subscription logic.
No business action.

4. Platform Ownership Decision

Discussion: Should DCS handle opt-in/opt-out?

Final Direction:

Prefer handling in internal platform instead of DCS.

Reasoning mentioned:

- More flexibility

- Easier future enhancements

- No dependency on external teams

- Faster implementation

- Better maintainability

Conclusion:
Platform team owns the implementation.

5. Future Architecture Note

A future notification project is planned for cardholders.

When that project happens:

- proper opt-in / opt-out support may be implemented

- similar to pay-stop style workflow

But:

Not in current scope.

Current scope = OTP only.

6. Database Design Decision

Question:
Should SMS have a separate table?

Current table:
sent_email

This table already stores:

- Push notifications

- Email notifications

- SMS notifications (historically)

Decision:

Reuse existing table.

Do NOT create a new SMS table.

Reason:

- Existing audit capability already present

- Avoid unnecessary schema complexity

- Historical precedent

7. Technical Concern Raised

Issue identified:

sent_email table contains old records for:

- Balance inquiry

- Two-way stop messaging

Template ID example:
2372109

Concern:
Two-way stop messaging was supposedly decommissioned, but database still shows thousands of entries.

Action:

- Query to be shared

- Investigation required

- Confirm whether deprecated flow is still active

8. Implementation Action Items

Development

✅ Implement Best Of opt-out DB update logic

UPDATE app_user
SET
    text_address = NULL,
    notification_type = NULL
WHERE phone_number = ?

✅ Implement Best Of response templates:

- Opt-out success

- Unknown number

- Opt-in redirect

✅ Implement consumer/cardholder generic responses

✅ Reuse sent_email table for SMS auditing

Investigation

✅ Analyze old sent_email entries

Need to determine:

- Why two-way stop templates still appear

- Whether old workflow is still active

Architecture

✅ Platform team to own opt-in/opt-out handling

Documentation

Optional:
Update architecture/flow diagrams for team visibility.

9. Risks / Ambiguities

Ambiguity 1

Definition of “generic standard message” is not finalized.

Need exact message templates.

Ambiguity 2

Phone number matching rules unclear.

Questions:

- normalized format?

- country code?

- duplicates?

Ambiguity 3

Opt-in process URL not defined.

Transcript says:

“some URL we have to provide”

Still pending.

Ambiguity 4

Potential legacy system behavior conflict.

If old two-way stop messaging is active, new implementation may conflict.

Final Architecture Summary

| Scenario | Action |
| --- | --- |
| Best Of OPT-OUT | Nullify text_address, notification_type, send success SMS |
| Best Of OPT-IN | Redirect user to portal |
| Best Of Unknown Number | Redirect user to portal |
| Consumer/Cardholder OPT-IN | Generic response only |
| Consumer/Cardholder OPT-OUT | Generic response only |
| SMS Audit Storage | Use existing sent_email table |
| DCS Ownership | No |
| Platform Ownership | Yes |

Overall Assessment

This meeting finalized the business workflow and ownership model, but some operational details (templates, URLs, legacy audit behavior) still require clarification before implementation.

# Meeting#7 (4:42s)

1. Meeting Objective

This discussion focused on TCP compliance, OTP messaging, opt-in/opt-out handling, consent management, and short code architecture decisions for SMS communication.

Primary concerns:

- Whether OTP messages should respect STOP/opt-out requests

- Legal/compliance implications

- Short code strategy (single vs multiple)

- Ownership of opt-in/opt-out handling

- Consent collection via UI

- System design impact

2. Core Business Discussion

A. TCP Compliance Considerations

A major discussion point was TCP compliance rules for SMS messaging.

Key understanding:

Some message categories may legally bypass opt-out restrictions, especially:

- fraud alerts

- security notifications

- OTP/authentication messages (subject to legal confirmation)

Example discussed:
Even if a user has sent STOP, certain critical security-related communications may still be allowed.

Key Decision

No final legal decision was made.

Action required:
Compliance/legal team must confirm whether OTP messages are exempt.

3. OTP Opt-Out Handling

Current Requirement

Requirement from business (Sushant Dutt):

Users should NOT be able to opt out of OTP messages.

Meaning:

If user sends STOP:

- informational/promotional messages may stop

- OTP/security messages should continue

Reason:
OTP is security-critical.

Concern Raised

Technical limitation:

Incoming STOP response only includes:

- short code

- phone number

It does NOT include:

- message category

- whether STOP was for OTP or informational SMS

- original campaign/message context

This creates a tracking problem.

4. Short Code Architecture Decision Logic

Scenario 1: OTP Exempt (Legal Approved)

If compliance confirms:

OTP messages can ignore STOP requests

Then:

✅ One short code is enough

Reason:
No need to distinguish OTP vs informational traffic.

Scenario 2: OTP Must Respect STOP Separately

If compliance says:

- OTP and informational messages must behave differently

Then:

✅ Two short codes are required

Example:

- Short Code A → informational notifications

- Short Code B → OTP/security messages

Reason:
Incoming STOP only identifies the short code, so system needs separate channels.

5. Consent Handling via UI

Important discussion:

User may:

- Visit website

- Start enrollment

- System asks:

“Do you agree to receive OTP on this phone number?”

- User clicks YES

- OTP gets sent

Interpretation

This may count as explicit consent.

Implication:
Legal/compliance may accept this as sufficient authorization for OTP messaging.

This strengthens the case for:

- single short code

- no OTP opt-out handling

But still requires confirmation.

6. Opt-In / Opt-Out Ownership

Clarification made:

Mani Network will handle opt-in / opt-out.

Statement explicitly confirmed:

“Mani Network to handle opt-in and opt-out.”

Meaning:

External provider/platform handles subscription preference management.

7. Technical Constraints Identified

Incoming STOP Payload Limitation

Available data:

- phone number

- short code

Unavailable:

- original SMS type

- campaign

- OTP vs informational distinction

Impact:
Application cannot infer intent unless messaging streams are separated.

8. Design Impact Analysis

Option A: Single Short Code

Use when:

- OTP exempt from STOP

- UI consent accepted

- compliance/legal approves

Pros:

- simpler implementation

- lower operational complexity

- no infrastructure changes

- easier routing

Cons:

- dependent on compliance approval

Option B: Multiple Short Codes

Use when:

- OTP and informational flows need separate STOP behavior

Pros:

- clean compliance separation

- clear message categorization

- easier auditing

Cons:

- extra setup cost

- routing complexity

- configuration overhead

9. Final Direction from Discussion

Tentative Technical Conclusion

Current leaning:

✅ Single short code should be sufficient

Because:

- OTP is security-related

- user gives consent via UI

- no intention to support OTP opt-out

BUT:

This is conditional.

Final Blocking Dependency

Must get compliance/legal approval first.

Without legal signoff:
No architecture decision is final.

10. Action Items

Compliance Team

✅ Confirm TCP policy for OTP after STOP request

Questions:

- Can OTP bypass opt-out?

- Is explicit UI consent enough?

- Is one short code compliant?

Architecture Team

Pending compliance decision:

If approved:

- proceed with one short code

If rejected:

- design two-short-code architecture

Product/Business Team

Clarify exact handling for:

- informational STOP

- OTP STOP

- opt-in reactivation flows

11. Risk Assessment

High Risk

Compliance Violation

If OTP is sent after STOP without legal approval:

Potential risks:

- TCP compliance breach

- regulatory penalties

- vendor restrictions

Medium Risk

Consent Interpretation

UI “Yes” consent may or may not satisfy regulations depending on jurisdiction.

Medium Risk

Ambiguous STOP Intent

Single short code makes intent attribution impossible.

Final Decision Matrix

| Condition | Decision |
| --- | --- |
| OTP exempt from STOP | One short code |
| OTP must respect separate rules | Two short codes |
| UI consent legally sufficient | Single short code viable |
| Compliance rejects assumption | redesign required |

Executive Summary

The meeting identified a critical compliance-driven architecture dependency.

The entire SMS design hinges on one question:

Can OTP/security messages continue after a user sends STOP?

If yes:
simple single-short-code design.

If no:
dual-short-code architecture required.

Legal/compliance approval is the blocker before implementation proceeds.

# Meeting#8(14:51s)

1. Meeting Objective

This discussion focused on the technical integration design for OTP/SMS notification delivery using Kafka, covering:

- payload structure

- encryption requirements

- Kafka message format

- Avro serialization/compression

- environment/network connectivity

- firewall access

- Kafka cluster configuration

- custom metadata design

This was primarily a technical architecture review session.

2. Payload Contract Decisions

A. Payload Field Removal

Confirmed that one field will be removed:

❌ bankIdentifier

Decision:
This field will be completely removed from the outgoing payload.

B. Core Payload Structure

Fields discussed as part of the standard payload:

- messageDate

- messageTypeCode

- publishedIdentifier (topic name)

- callbackTopicIdentifier

- callbackOnError = false

- payloadText

Purpose:

- publish OTP message

- receive callback response

- asynchronous Kafka communication

Callback Behavior

Decision:

callbackOnError = false

Meaning:
System wants callbacks regardless of failure-only filtering.

Interpretation:
Likely full callback tracking.

3. Encryption Requirement

Major Decision

Payload text should be encrypted before publishing.

Explicit direction:
payloadText must NOT be sent in plain text.

Reasoning

Even though no PCI/card data is being sent:

discussion highlighted exposure risk because payload contains:

- OTP codes

- customer phone numbers

- customer-identifiable data

Risk scenario:
Anyone with Kafka access could read message contents.

Security Conclusion

OTP data is sensitive enough to require encryption.

Suggested indicator:

"voltageEncryptedDataIndicator": true

Open Question

Whether encryption is technically mandatory or simply strongly recommended.

One participant said:
external integrations always encrypt.

But internal traffic requirement still needs confirmation.

4. Notification Payload Business Content

Expected payload metadata includes:

- standardAlertType = OTP

- alertCategory = informational

- clientName = Money Network

- language = English

- deviceType = SMS

- phoneNumber

- customerRecord

- programId

- messageType = OTP

- OTP message text

5. Custom Metadata Design Discussion

Question:
Where should integration-specific metadata live?

Two options:

Option A: Custom Section

Example:

custom: {
   source: "MoneyNetwork"
}

Option B: Variable Section

Alternative:
Place metadata in existing variables block.

Conclusion

No hard objection to custom section.

Decision leaning:
Use custom section since implementation work is required anyway.

6. Naming Standard Improvement

Concern raised:

Abbreviation:

MN

was considered unclear / non-descriptive.

Recommendation:

Use clearer naming such as:

MoneyNetwork

Decision:
Naming can be updated.

7. Kafka Serialization / Compression Requirements

Critical Technical Requirement

Kafka messages are expected to use:

Avro serialization/compression

Discussion explicitly stated:

- messages published to Kafka are Avro formatted

- consuming systems must perform Avro deserialization

Impact

If current application publishes plain JSON without Avro support:

integration will fail.

Team Response

Receiving team said:

They already use Kafka, but will verify whether Avro is already implemented.

Status:
Pending verification.

8. Environment Connectivity Discussion

Large portion focused on environment/network setup.

Topics discussed:

- DEV

- QA

- lower environment

- upper environment

- production uncertainty

Key Finding

There was confusion around Kafka cluster endpoints.

Some IPs initially referenced were incorrect.

Wrong assumption:
Using generic Kafka servers from documentation.

Correction:
Correct endpoints are specifically the QA pub/sub Kafka brokers.

9. Firewall Configuration Requirements

Firewall access is required for:

- Kafka brokers

- schema registry

Needed information:

- broker IPs

- ports

- schema endpoints

Clarification

A UI endpoint was mistakenly considered required.

Correction:
Only broker/schema connectivity matters.

UI access not required.

10. Cross-Zone Security Constraint

Major Infrastructure Risk

Potential issue:

Cross-zone connectivity violation.

Example:

- application in one security zone

- Kafka in another zone

This may violate enterprise policy.

Mentioned Constraints

Possible blockers:

- security policy violation

- MAP exception requirement

- firewall rejection

- engineering approval needed

Key term referenced:
cross zone compatibility issue

Risk

If application environment and Kafka environment belong to different security classifications:

integration cannot proceed without exception approval.

11. Environment Mapping Ambiguity

Uncertainty remained around:

- whether QA/dev clusters are shared

- whether lower environment matches application zone

- whether production uses separate Kafka clusters

This requires infrastructure validation.

12. Action Items

Security

✅ Confirm if payload encryption is mandatory for internal traffic

Questions:

- Is voltageEncryptedDataIndicator=true required?

- Is plain text ever allowed?

Development

✅ Remove bankIdentifier

✅ Finalize payload schema

✅ Update metadata naming (MN → descriptive value)

✅ Verify Avro support in current Kafka implementation

Infrastructure

✅ Confirm correct Kafka broker endpoints

✅ Confirm schema registry endpoints

✅ Verify required ports

✅ Validate environment zone alignment

Network/Security Team

✅ Review cross-zone firewall implications

If needed:

- raise MAP exception

- obtain security approval

13. Risk Assessment

High Risk

Integration Failure Due to Avro Mismatch

If producer sends plain JSON while consumer expects Avro:

system breaks.

High Risk

Cross-Zone Connectivity Block

Security policy may prevent communication.

Medium Risk

Sensitive OTP Exposure

Unencrypted Kafka payloads expose OTP/customer data.

Medium Risk

Wrong Kafka Endpoint Usage

Incorrect broker endpoints will prevent connectivity.

Final Architecture Snapshot

| Area | Decision |
| --- | --- |
| bankIdentifier | Remove |
| payloadText | Encrypt |
| OTP data | Sensitive |
| Kafka format | Avro |
| Callback | Enabled |
| Metadata naming | Use descriptive values |
| Custom metadata | Acceptable |
| Firewall | Required |
| UI access | Not required |
| Cross-zone connection | Needs validation |

Executive Summary

This meeting finalized most technical integration requirements for Kafka-based OTP messaging.

The biggest implementation blockers are:

- encryption confirmation

- Avro compatibility verification

- correct Kafka endpoint mapping

- cross-zone security approval

Core payload design is mostly aligned, but infrastructure readiness must be resolved before implementation proceeds.

Please provide details summary step by step

10:40 PM

Detailed Step-by-Step Summary

Step 1: Problem Identified

- An ACH file is sending debits to an old/incorrect account ending in 5983

- This account was changed years ago but was never updated in the system

- The result is daily rejections of small amounts (~$15–$16/day)

- Rejections have been occurring since around October, going on for a few months

Step 2: Investigation & Discovery

- The team reviewed the ACH file activity and found:

  - ✅ 3 other records were processing correctly to account 8012

  - ❌ 1 record was still pointing to the old account 5983

- It was determined this was likely a missed update during a previous system rewrite

- The account 5983 is closed/invalid, which is why it rejects every time

Step 3: Account Structure Clarified

The correct account flow should be:

| Role | Account Ending |
| --- | --- |
| Debit (money going out) | 8012 |
| Credit (money going in) | 9010 |
| Incorrect/Old account | 5983 ❌ |

- Routing number was also reviewed and confirmed correct

- The credit to account 9010 appears to have been updated at some point, but the debit side was never corrected

Step 4: Decision on Legacy System

- The team discussed whether to fix the issue in the old/legacy system

- Decision: No changes will be made to the legacy system

- Reasoning: The company is already planning to migrate to a new system, so updating the legacy system is not worth the effort

Step 5: Plan for New System

- When migration to the new system happens:

  - The correct account number (8012) will be configured for debits

  - The correct account number (9010) will be configured for credits

  - Going forward, all ACH activity will process as expected with no rejections

Step 6: Historical Rejections Cleanup Plan

To clean up all the past rejected transactions:

- Allison will handle a one-time manual ACH entry from the back end

- She will:

  - Identify which account the rejected money is currently sitting in

  - Debit that holding account

  - Credit the correct operating account

- This eliminates the need to process anything through the old or new system

- Accounting will be notified with a summary of the total amount

Step 7: Action Items Assigned

| Action | Responsible Party |
| --- | --- |
| Open an incident ticket for the issue | Internal Team |
| Provide a log of all rejection dates & dollar amounts | Internal Team |
| Process one-time manual ACH cleanup from back end | Allison |
| Configure correct accounts in new system before migration | Technical Team |
| Send a follow-up meeting invite once issue is resolved | Team Lead |

Step 8: Final Outcome & Conclusion

- ✅ No dependency on fixing legacy system before migration

- ✅ Allison can handle the cleanup independently from the back end

- ✅ Once cleanup is done, all old rejections can be disregarded

- ✅ New system will be set up with correct accounts from day one

- ✅ Migration can proceed without this being a blocker

------------------------------------------------------------------------------------------------------------------------------

Connection issue meeting

Meeting Summary: Certificate Configuration Issue

Core Problem

An application is experiencing a connection error to a Kafka broker due to a certificate trust failure. The error indicates the certificate being used is not trusted by the Kafka broker.

Root Cause

- The team is using an external/old certificate (DigiCert or similar external CA)

Not acceptable: external/old/Digicert

- Company policy changed ~6 months ago — external certificate authorities are no longer supported for client certificates

- All internal client certificates must now use the internal CA (ANA CA pool) via Venafi

- acceptable: internal

Key Decision

| What | Decision |
| --- | --- |
| Old certificate (external CA) | ❌ No longer valid for client certificates |
| New certificate | ✅ Must be created using internal CA through Venafi |
| Existing certificates elsewhere | No need to change immediately — focus on new one only |
| Username/CN | ✅ Same service account username can be reused |

Why They Can't Just Use the Existing Certificate

- The existing certificate works on one cluster only because that cluster has a special trust exception

- That exception is not applied to every cluster by policy

- The whole company is moving away from external CAs for client certificates

- Adding more trust exceptions would go against the direction of the organization

Certificate Creation Process (Steps Discussed)

- Go to the Venafi (NFI) portal

- Follow the internal documentation for new certificate requests

- Select "Internal" in the folder structure — this automatically enforces the correct internal CA

- Use the same service account/CN as the previous certificate

- Create a new certificate (not a renewal) since this is from a new CA

- Once created, the certificate is generated almost instantly unless an approval is required

Blockers Identified

- The team member doing this for the first time does not have access to the application in Venafi

- The application (APM) may already be onboarded to Venafi, but access needs to be granted

- The person who usually handles certificates (Nitin/Veronica) likely has the required access

Action Items

| Action | Owner |
| --- | --- |
| Connect with Nitin/Veronica to create the new certificate | Bilash's Team |
| Verify application is onboarded in Venafi | Bilash's Team |
| Get access to the correct APM folder in Venafi | Bilash's Team |
| Post in Venafi Teams support channel if blocked | Bilash's Team |
| Schedule follow-up meeting once certificate is ready | Rob / Team |

Additional Notes

- The GitLab request for adding new Kafka topic names was already approved (by Edward) — no changes needed there

- The same username/CN can be used in the new certificate, so no Kafka topic access changes are required

- This is a high-priority task as the project timeline is targeting September

- Going forward, the team is encouraged to use the Venafi support Teams channel for self-service help rather than scheduling meetings





Meeting with Gayatri

Meeting Summary: Kafka Avro Serialization & Encryption Integration

Core Problem

The team's events are not being consumed properly by the downstream consumer. The likely cause is that the events are not formatted/serialized correctly using Avro schema, and may be getting skipped by the consumer due to deserialization failures.

Root Cause

- Events are being sent with an incorrect format — not following the proper Avro serialization standard

- The entire payload is being encrypted, but the Avro schema structure is not being followed correctly

- Consumers likely have a "skip on serialization error" mechanism, which is why they don't see the events — they're being silently skipped

Key Rules & Standards Clarified

| Rule | Detail |
| --- | --- |
| Serialization format | ✅ Must use Avro (not JSON) |
| Payload encryption | ✅ Entire payload text must be encrypted |
| PII/Sensitive data | ✅ Card numbers & account numbers must be encrypted |
| Kafka key | ❌ Do NOT add a key — no partition organization needed |
| Schema ownership | ⚠️ Do not modify existing schema — it will break other consumers |

How Avro Serialization Should Work (Steps Explained)

- Build the published message object with all required fields

- Encrypt the payload before sending

- Encrypt any PII data (card number, account number)

- Send to Kafka using Avro serializer — the Confluent Avro serializer handles the rest

- The Kafka client will automatically:

  - Pick up the schema from the schema registry

  - Serialize using Avro format

  - Attach the schema identifier to the message

Configuration Requirements

To properly set up Avro serialization, the following must be configured:

| Config Item | Value |
| --- | --- |
| Key serializer | String serializer |
| Value serializer | KafkaAvroSerializer (from Confluent IO library) |
| Schema registry URL | To be shared by Anna's team |
| Schema auto-register | Set to false (use existing schema) |
| Security/certificates | Same Kafka certificates used for broker connection |

Important Warning: Schema Registry

- The topic already has an existing schema owned by Anna's team

- The new team must NOT update or modify the schema

- If they need additional fields → read from the existing topic, produce to their own new topic with their own schema

- Modifying the shared schema will break all existing consumers

Encryption Standards (Emphasized)

- The entire payload is encrypted



This response didn't load.

Try again





You said: please summarize like before you did

So, the thing is, um... Your event is coming as, I think, encrypted already, the whole payload. Yeah, I turned off with the whole pill, yeah. Yes. So this is, I'm gonna show you an example of something that is properly formatted. So, Oh, my God. Okay, that's fine. Okay. I don't know if this network

pasted

please summarize like before you did

1:33 PM





Claude responded: Meeting Summary: Kafka Avro Serialization & Encryption Integration

Meeting Summary: Kafka Avro Serialization & Encryption Integration

Step 1: Problem Identified

- The team's Kafka events are not being seen by the downstream consumer

- Root cause: Events are not properly formatted using Avro serialization

- The consumer likely has a "skip on deserialization error" mechanism — silently skipping bad messages and placing them in a dead letter queue

- This is why the consumer reports not seeing the events

Step 2: Proper Event Format Clarified

The correct way to produce a Kafka event must follow this structure:

| Component | Requirement |
| --- | --- |
| Serialization format | ✅ Avro (not JSON) |
| Kafka message key | ❌ No key — avoid partition-based organization |
| Payload text | ✅ Must be encrypted before sending |
| Card & account numbers | ✅ Must be encrypted (PII/sensitive data) |
| Everything else in event | ✅ Send as-is in Avro format |

Step 3: Encryption Rules Explained

- The entire payload text is encrypted — not just individual fields

- Reason: Future fields may include sensitive data (e.g., account numbers), so encrypting the whole payload protects against unknown additions

- PII data (card numbers, account numbers) must also be encrypted separately

- This is a company-wide standard — no exceptions

Order of operations before sending to Kafka:

- Build the published message object

- Encrypt the payload text

- Encrypt any PII fields (card/account numbers)

- Send to Kafka using Avro serializer

Step 4: Avro Configuration Requirements

To implement Avro serialization correctly, the following must be configured in the Kafka client:

| Config Item | Value/Detail |
| --- | --- |
| Key serializer | String Serializer |
| Value serializer | KafkaAvroSerializer (Confluent IO library) |
| Schema registry URL | To be shared by Anna's team |
| Bootstrap/broker server | Already configured by the team |
| Security protocol & certificates | Same Kafka certificates used for broker |
| Schema auto-register | Use existing schema — do NOT create a new one |

Step 5: Schema Registry Rules

- The topic already has an existing Avro schema owned by Anna's team

- Schema naming convention: topic name + "-value" (e.g., ABC-value)

- The new team must NOT modify the existing schema

- If modifications are needed → read from existing topic, produce to a NEW topic with their own schema

- Modifying a shared schema will break all existing consumers

Step 6: Code Reference Shared

- Anna shared her team's Kafka producer class as a reference

- It contains both JSON and Avro producer implementations

- The team was advised to:

  - Use the Avro producer as a model

  - Port the publisher message object/model instead of building from scratch

  - Use the latest/migrated version of the code (less problematic)

Step 7: Action Items

| Action | Owner |
| --- | --- |
| Share 2 key producer classes as zip file or via Google Drive | Anna |
| Review shared code and implement Avro serialization | Receiving Team |
| Encrypt payload and PII fields before producing to Kafka | Receiving Team |
| Get Schema Registry URL from Anna's team | Receiving Team |
| Engage DCH team for additional support (they should know this) | Receiving Team |
| Follow up with questions via Teams channel | Receiving Team |

Step 8: Final Notes & Conclusion

- ✅ Concepts confirmed as clear by the receiving team

- ✅ Code will be shared via zip or Google Drive due to access restrictions

- ⚠️ DCH team was flagged as needing to be more involved — the publisher payload was originally built for them and they should be a resource

- ✅ Anna confirmed this is a one-time knowledge transfer — going forward, teams should be self-sufficient

- ✅ No further blockers — team can proceed once code reference is received